Research article

# Gulf Integrated Contractors (GIC)

| Sultan Khalid Aseeri Saudi Arabia, Khobar, s2244j@gmail.com Halima Khalid Aldoseri Bahrain, Riffa, Aldoserihalima@gmail.com Abdullah Theeb Alwadani Saudi Arabia, Khobar, Alwadaniat@gmail.com Zainab Isa Alzayani Bahrain, Muharraq, zalzayani16@gmail.com Supervised by: Dr. Ehab Adwan Contact: 39282580 Email: eadwan@uob.edu.bh | Abstract Gulf Consolidated Contractors (GCC) has evolved into Gulf Integrated Contractors (GIC), which works in the industrial construction and contracting industry. GCC encountered a number of difficulties when utilizing the SAP ERP system, such as a significant dependence on Excel for reporting, ineffective data interchange, and expensive licensing fees. GIC responded by putting in place an ERP system based on Odoo to improve real-time decision-making and streamline operations. This study analyzes how to strategically implement Odoo ERP modules in key departments such as finance, HR, CRM, and procurement. Delays in communication, fragmented data systems, and manual project tracking were among the problems that the implementation resolved. Because of Odoo's affordability and ease of use, GIC was able to integrate departments, automate processes, and improve visibility into resource usage and project status. By examining actual operational issues and proving how ERP customization with Odoo increases organizational effectiveness, the study takes a pragmatic approach. Results indicate that in addition to addressing current inefficiencies, GIC's customized Odoo ERP facilitates scalability and upcoming digital transformation projects. |
| --- | --- |
|  | Keywords Odoo ERP; construction industry; digital transformation; GCC; enterprise systems. |
|  | Received: DAY MONTH YEAR ¦ Accepted: DAY MONTH YEAR [FOR FINAL EDITING] |

# Introduction

Systems for enterprise resource planning, or ERP, are essential for managing organizational resources, particularly in industries with high project complexity like construction. Coordinating various departments, allocating resources, and maintaining real-time project visibility are challenges that industrial construction companies frequently encounter. Despite utilizing an advanced ERP system such as SAP, Gulf Consolidated Contractors (GCC), a significant participant in the Gulf region's industrial contracting market, encountered these difficulties. These problems included high operating costs, a significant reliance on manual reporting, and delays in internal communication.

Gulf Integrated Contractors (GIC) was planned as a reorganized and technologically advanced GCC in order to overcome these constraints. In order to replace outdated procedures with integrated digital solutions, GIC implemented Odoo ERP, an open-source and modular platform. A case study of GIC's ERP journey is presented in this paper, which describes how the business used Odoo to fill in the gaps in GCC's legacy systems. The implementation process, the modules chosen, and the effect of the new system on business operations are all highlighted in the study. The goal is to show how well Odoo ERP works to address actual business problems in the construction industry.

2. Company profile

Serving important clients like Saudi Aramco, SABIC, Ma'aden, and the Saudi Electricity Company, Gulf Consolidated Contractors (GCC) is a well-known industrial construction and contracting firm in the Gulf. In addition to engineering and project design services, the company specializes in pipeline construction, EPC and LSTK projects, industrial plant construction, equipment rental, and logistics.

GCC has experienced a number of operational inefficiencies in spite of its extensive operations and use of SAP ERP for project monitoring, finance, HR, and procurement. These include the high expenses of SAP licensing and maintenance, the frequent reliance on Excel for data analysis, the delayed communication between modules, and the manual tracking of projects and resources. Additionally, equipment tracking is done by hand without the use of automation or the Internet of Things. Internally, GCC has recognized the need for a more user-friendly, affordable ERP solution and has contemplated testing Odoo ERP as a substitute for SAP in certain non-essential functions.

3. Literature Review

3.1 Overview of Construction Companies:

Large-scale projects, intricate operations, and the requirement for exact departmental coordination are characteristics of the construction industry, especially in the industrial sector. Projects involving engineering, procurement, logistics, equipment management, and human resources are frequently managed by businesses in this industry. Many construction companies still experience operational inefficiencies as a result of manual tracking, disjointed systems, and delayed communication, even with technological advancements. These difficulties are best illustrated by Gulf Consolidated Contractors (GCC), a renowned construction and contracting firm in the Gulf. The business faced difficulties with excessive expenses, low user engagement, and a persistent reliance on programs like Microsoft Excel for data analysis and reporting even after implementing the SAP ERP system. These problems demonstrate how crucial integrated and intuitive enterprise systems are to contemporary construction companies.

3.2 What is an Enterprise System?

An enterprise system (ES) is a large-scale software platform created to manage and integrate an organization's core operations. Finance, human resources, procurement, sales, and operations are just a few of the departments that can share information and streamline processes thanks to these systems that centralize data. ERP, or enterprise resource planning, is a crucial subset of enterprise systems that focuses on process automation and operational efficiency. ERP systems are crucial to construction companies' ability to manage the intricacies of project-based work, resource allocation, equipment tracking, and real-time progress monitoring. Organizations risk miscommunication, effort duplication, and delayed decision-making in the absence of a unified system. As a result, construction companies seeking digital transformation and sustainable growth must strategically adopt an appropriate enterprise system.

3.3 Why Odoo?

Gulf Integrated Contractors (GIC) chose Odoo as their ERP solution because of its adaptability, affordability, and user-friendly interface. Odoo provides a modular, open-source platform that can be tailored to meet the unique requirements of any organization, in contrast to traditional enterprise systems like SAP, which are frequently costly and complex. This meant that GIC could deploy essential modules like accounting, human resources, procurement, and CRM without having to pay hefty licensing fees. Real-time data flow was guaranteed by the modules' simple integration, which also lessened the communication lapses that the SAP system had previously caused. Additionally, Odoo's user-friendly interface increased employee adoption and decreased the need for intensive training. It was the perfect choice for GIC because of these features, which enabled the business to improve operational visibility, automate manual tasks, and build a scalable foundation for upcoming digital projects.

3.4 Objectives of the Project

real-time data access across departments like finance, HR, CRM, and procurement, enhance departmental integration, and streamline business operations. Reducing the organization's reliance on stand-alone programs like Excel and manual procedures was another objective in order to cut down on mistakes and delays. By giving managers current, accurate information via dashboards and reports, the implementation also aimed to improve decision-making. The project's ultimate goal was to show how an adaptable platform, such as Odoo, could help a mid-sized construction company undergo a digital transformation while preserving scalability for future expansion.

3.5 Comparison of issues and improvements:

GIC used Odoo to tackle a number of issues that the GCC was facing. Real-time dashboards took the role of Excel-based data, and smooth module connection enhanced delayed communication. Digital timesheet modules replaced manual project tracking, and an intricate, costly ERP was swapped out for an easy-to-use, reasonably priced Odoo configuration. Finally, the automation of manual equipment records increased overall operations' correctness and efficiency.

| GCC Challenge | GIC Improvement via Odoo |
| --- | --- |
| Excel reliance for reporting | Real-time dashboards and integrated reports |
| Delayed interdepartmental communication | Seamless module integration |
| Manual project tracking | Digital project and timesheet modules |
| Complex and expensive ERP | User-friendly, low-cost Odoo setup |
| Manual equipment logs | Automated maintenance tracking |

All things considered, the system offered an ERP solution that was sustainable and scalable, meeting GIC's operational requirements. Even a mid-sized construction company could use open-source ERP to improve digital transformation, as the implementation showed.

References:

ePromis. (2023). Top Challenges in Construction Management and How ERP Solves Them. Retrieved from https://epromis.com/topics/top-challenges-in-construction-management-and-how-erp-solves-them. Accessed May 15, 2025.

4. Methodology

Gulf Integrated Contractors' (GIC) Odoo ERP system was designed and implemented using an organized, iterative process that complied with both academic and real-world ERP deployment guidelines. The following stages were part of the methodology:

4.1. Requirement gathering

Using the GCC interviews and documented challenges, a thorough analysis was carried out. Important departments were noted, along with their particular requirements, including engineering, operations, finance, procurement, and human resources. Functional requirements for the new ERP system were derived from SAP's operational shortcomings, which included manual tracking, slower workflows, and disjointed systems.

4.2. Module selection

The core Odoo modules of CRM & Sales, Purchasing, Employee, Accounting, and Website e-Commerce were chosen based on the needs that were identified. Three innovative apps were also added to increase functionality and meet particular organizational needs. These modules were selected to guarantee smooth integration and enhanced departmental cooperation.

4.3. System configuration

Custom company settings that reflected GIC's branding and Bahrain-based operations were set up in the Odoo system. An appropriate organizational structure, company information, and custom logos were added. To ensure accuracy and realism, information about employees, vendors, products, customers, quotations, and purchase orders was manually entered. Every member of the group was added as an employee.

4.4. Testing and validation

To verify workflow accuracy, data consistency, and departmental integration, each module was tested separately. End-to-end scenarios like creating quotes, monitoring purchase orders, controlling employee leave, and processing invoices were all included in the test cases. During testing, problems were fixed iteratively to make sure the system satisfied business requirements.

4.5. Documentation and review

Every stage of the ERP design and implementation process was covered by the documentation that was created. To demonstrate functionality, screenshots, process flows, and sample reports were provided. To ensure alignment with the project's objectives, the system configuration and results were compared to the original requirements.

5. System implementation

The Odoo platform was used to implement the ERP system for Gulf Integrated Contractors (GIC). The system was created to directly address the operational inefficiencies found in the GCC by substituting automated workflows and centralized data management for manual processes. The modules listed below were put into use:

- CRM & Sales:

A structured sales pipeline was set up to handle quotes, sales orders, and invoices, and customer leads were added. Eight clients, including fake profiles for SABIC and Aramco, were included in the sample data.

- Purchasing:

Twelve products with category tags and six vendors were included in the purchasing module. Purchase orders (POs), vendor bills, and requests for quotations (RFQs) were all included in the workflow.

- Employee:

Eight employees with designated roles, job descriptions, and departments were included in the HR module. An organizational hierarchy was created and group members were added as employees.

- Accounting:

Automatic invoice generation was made possible by integration with purchasing and CRM. A minimum of twelve quotations and invoices were recorded, categorized as either paid or unpaid.

- Website e-Commerce:

Using Odoo's website builder, a corporate website was created that integrated GIC's goods and services.

- Maintenance (Novel App 1):

GCC's manual logs for equipment maintenance were replaced with digital records.

- Project (Novel App 2):

Real-world contract simulations were developed. Assignments to teams, tasks, and due dates were established.

- Timesheets (Novel App 3):

The working hours of employees were monitored and connected to the corresponding departments and campaigns.

Workflows were configured to reflect real business processes:

• Purchase orders and leave requests have automated approval processes.

• Real-time financial tracking and pipeline monitoring dashboards.

• Data consistency through cross-module integration (e.g., employee data used across HR, payroll, and project tasks).

The system was fully loaded with credible and logical data that reflected the demands of actual construction companies.

6. Results and discussion

The implementation of Odoo ERP by Gulf Integrated Contractor (GIC) brought significant improvements to the operational inefficiencies that were previously experienced with GCC’s outdated SAP system. This section discusses the key results and their impact on the company’s performance, illustrating how digital transformation was effectively realized through open-source ERP.

- Reduced manual work:

One of the most noticeable benefits was the substantial reduction in manual processes. Previously, many of GCC’s core functions were heavily reliant on paper-based approvals and manual data entry, especially in departments like human resources and procurement. With the adoption of Odoo, these processes became fully automated, minimizing human error and accelerating workflow. Furthermore, the reliance on Excel-based reporting—often time-consuming and error-prone—was eliminated through the implementation of real-time dashboards that provided instant insights and analytics.

- Improved integration:

Before the transition, data silos between departments often led to miscommunication and operational delays. The modular design of Odoo allowed different departments—such as procurement, sales, accounting, and CRM—to work in a synchronized manner by accessing shared, centralized data. This seamless integration improved coordination and enabled faster decision-making, ultimately boosting productivity across the organization.

- User engagement:

Another major issue with the previous SAP system was its complex and unintuitive user interface, which led to frustration among employees and decreased adoption rates. Odoo’s clean, user-friendly interface significantly improved the employee experience. This ease of use encouraged more frequent and efficient system usage, fostering a higher level of engagement and reducing the learning curve for new users

- Cost efficiency:

Unlike proprietary systems, Odoo’s open-source nature provided GIC with flexibility in customization without the burden of high licensing fees. This allowed the company to tailor the ERP system to its specific needs while keeping implementation costs relatively low. The savings in software licensing, combined with reduced operational inefficiencies, contributed to a better return on investment.

- Operational visibility:

The new system brought transparency and control to various operational areas, including timesheet management, equipment maintenance tracking, and project progress monitoring. Managers could now access real-time updates and generate reports with ease, leading to more informed decision-making and stronger accountability throughout the organization.

7. Case Analysis

Gulf Consolidated Contractors(GCC), a major industrial construction firm based in Saudi Arabia, relies on SAP to manage its enterprise re ource planning (ERP) needs. Despite SAP’s advanced capabilities, GCC continues to experience significant operational challenges due to system complexity, manual data tracking, and delays in internal communication. These issues hinder efficiency and often result in project slowdowns.

The core problems stem from three main factors. First, the manual entry of data not only slows processes but also introduces a high risk of human error, reducing overall accuracy. Second, the current systems are fragmented, leading to poor communication between departments and operational silos. Third, approval processes are often delayed due to sluggish internal workflows, further affecting timely project execution.

In response to these challenges, GCC has begun exploring alternative ERP options. Specifically, the company is considering implementing Odoo ERP for non-critical functions. The goal is to reduce over-dependence on SAP by deploying a more agile, cost-effective, and user-friendly solution that can be adapted to the specific needs of different departments.

To move forward strategically, it is recommended that GCC initiate a pilot phase using Odoo in selected departments such as procurement or fabrication. This approach allows for controlled testing while minimizing  risk. Concurrently, employees should receive gradual training to ensure smooth adoption. If the pilot proves successful, the system can be expanded organization-wide. Additionally, investment in real-time reporting tools is essential to improve visibility and decision-making across departments.

In conclusion, the ERP inefficiencies faced by GCC are primarily a result of mismatches between SAP’s complexity and the company’s operational needs. A phased adoption of Odoo offers a pragmatic and low-risk solution to enhance productivity, streamline processes, and increase user engagement within the           organization.

8. Conclusion

Gulf Integrated Contractors' (GIC) adoption of Odoo ERP offered a straightforward and practical solution to the practical issues that Gulf Consolidated Contractors (GCC) faced. GIC effectively addressed problems like manual procedures, disjointed systems, and restricted real-time data access by switching from an expensive, complicated ERP system to a flexible and integrated platform.

Key benefits observed include:

- Workflows that were automated decreased processing delays and human error.

- Better coordination between departments through centralized data.

- Improved user experience, which raises system participation.

- Lower operating costs as a result of simpler configuration and open-source licensing.

In addition to enhancing present business operations, the project set the stage for upcoming technological advancements. Implementing business intelligence dashboards for real-time analytics, integrating IoT for equipment tracking, and investigating third-party integrations for enhanced functionality are some examples of opportunities for additional innovation.

Acknowledgements

Gulf Consolidated Contractors (GCC) are sincerely appreciated by the project team for their participation in the interview process and insightful comments. Additionally, we are grateful to our course supervisor for their unwavering support and direction during the ITIS451 project.

References

American Psychological Association. (2020). Publication manual of the American Psychological Association (7th ed.). APA.

Odoo. (n.d.). Odoo documentation. Retrieved from https://www.odoo.com/documentation

SAP. (n.d.). SAP ERP overview. Retrieved from https://www.sap.com/products/erp.html

| Module | Description | Sample Data |
| --- | --- | --- |
| CRM & Sales | Manage leads, quotations, invoices | 8 clients, 12 invoices |
| Purchasing | Vendors, RFQs, POs | 6 vendors, 12 products |
| Employee | HR, roles, leave | 8 employees (team members) |
| Accounting | Payments, financial tracking | Paid and unpaid invoices |
| Project | Project planning and tracking | 3 active projects |
| Maintenance | Equipment tracking | 10 maintenance logs |
| Timesheets | Work hour tracking | Linked to projects and employees |
| Website e-Commerce | Online company presence | Integrated with services |

This appendix provides a summarized view of the key configurations implemented within the GIC Odoo ERP system.

References

We encourage the use of Digital Object Identifiers (DOIs) as reference links as they provide a permanent link to the electronic article referenced. Please do not abbreviate journal or conference names. Examples:

Reference to a journal publication: AuthorA, A., AuthorB, B., & AuthorC, C. (Year). Article title. Journal name, volume(issue), initialPage–lastPage. http://doi.org/ArticleDOI if possible

Reference to a journal publication with an article number: AuthorA, A., AuthorB, B., & AuthorC, C. (Year). Article title. Journal name, volume(issue), articleNumber. http://doi.org/ArticleDOI if possible

Reference to a book: AuthorA, A., & AuthorB, B. (Year). Book title (edition). Publisher. http://doi.org/ArticleDOI if possible

Reference to a chapter in a book: AuthorA, A., & AuthorB, B. (Year). Chapter title. In EditorC, C., & EditorD, D. (Eds.), Book title (edition, pp. initialPage–lastPage). Publisher. http://doi.org/ArticleDOI if possible

Reference to a website: AuthorA, A. (Year). Document title. Retrieved from URL. Accessed Month Day, Year.

Reference to a article published in conference proceedings: AuthorA, A., AuthorB, B., & AuthorC, C. (Year). Article title. In C. EditorC & D. EditorD (Eds.), Proceedings title or Conference name (pp. initialPage–lastPage). Publisher. DOI or URL if relevant

Question used for this case study:

Business Strategy & Operational Processes

- These questions aim to understand the company’s core operations and strategic goals:

• What are the core business activities and services your company provides?

• What are the key operational challenges your company is currently facing?

• How does the company ensure efficiency and productivity in its operations?

• What are the short-term and long-term strategic goals for the company?

• How are projects and contracts managed within the company?

• Are there any specific pain points in your current workflow that need improvement?

• How does your company approach digital transformation and process automation?

Information Technology (IT) & Systems Used

- These questions focus on understanding the IT landscape and system architecture:

• What enterprise applications and IT systems does the company currently use (ERP, CRM, 
SCM, etc.)?

• How do different departments share and access data across the organization?

• Are the company’s IT systems fully integrated, or are there isolated data silos?

• How is data security and privacy managed within the company?

• To what extent does the company leverage cloud computing for its IT infrastructure?

• How does the company handle IT system updates, maintenance, and support?

• What level of automation and AI-driven insights is currently used in business processes?

Internet of Things (IoT) & Service-Oriented Architecture (SOA) Readiness

- These questions help assess the company’s readiness to adopt IoT and SOA-based solutions:

• Does the company currently use Internet of Things (IoT) technologies in any operations?

• What are the potential use cases for IoT in your business (e.g., asset tracking, remote monitoring, predictive maintenance, etc.)?

• What challenges do you face in collecting and analyzing real-time data from devices and systems?

• How would an IoT-enabled system improve your company’s operational efficiency?

• Is your company familiar with Service-Oriented Architecture (SOA), and has it been implemented in any capacity?

• What are the main barriers to adopting SOA and IoT within your company (cost, complexity, expertise, etc.)?

• How does your company currently integrate third-party services and APIs into its existing IT ecosystem?

IT Infrastructure & Technical Support

- These questions assess whether the company’s infrastructure can support SOA-IoT implementation:

• What is the current IT infrastructure of the company? Is it on-premises, cloud-based, or hybrid?

• How robust is the network and internet connectivity to support IoT-enabled operations?

• How does the company handle system failures, backups, and disaster recovery?

• What level of technical expertise and IT support is available within the company?

• How frequently does the company upgrade its IT systems and adopt new technologies?

• Does your company follow standard IT governance frameworks and compliance regulations?

• Are there any plans or initiatives for modernizing the IT infrastructure in the near future?